VOLUME 4.2

FINANCIAL OFFER TEMPLATES

LUMP SUM CONTRACTS

Introduction

1.	The breakdown of the lump-sum price (Volume 4.2.3) is the itemised list of prices showing the build-up of the price in a lump-sum contract. This breakdown of the lump-sum price does not derogate in any way to the clause stating that, in a lump-sum contract, the total contract price remains fixed irrespective of the quantity of work actually carried out.

The amounts due will be calculated:

The breakdown must coincide with the payment-definition chosen in Article 49 of the special conditions:

|  | Percentage | Nature | Timing |
| --- | --- | --- | --- |
| 1. | 5% | Lump-sum advance of Article 46.1(a) | After conclusion of the contract determined by the parties following agreement between the parties. |
| 2. | 45% | Interim payment of Article 50 | After completion of 50% percentage of the firm quantities for which the contractor submitted its all-in price. |
| 3. | 40% | Interim payment of Article 50 | After completion of 50% percentage of the firm quantities for which the contractor submitted its all-in price. |
| 4. | 10% | Retention money of Article 47 | Within 45 days of the issuing of the signed final statement of account |

2.	The item description given in the breakdown of the lump-sum price in no way limits the contractor’s obligations under the contract to provide all the works described elsewhere.

3.	The prices of the breakdown of the lump-sum price include all incidental and contingent expenses and all risks necessary to construct, complete and maintain all works in accordance with the contract. Unless separate items are provided in the breakdown of the lump-sum price, prices include all costs involved in the various items of the breakdown.

4.	The lump–sum price and the prices of the breakdown of the lump-sum price are all-inclusive and include any non-exonerated tax or fiscal duty.

VOLUME 4.2.3 — BREAKDOWN OF THE LUMP-SUM PRICE

| Nr | Type of Production | Unit | Amount | Unit Price | Total price EUR |
| --- | --- | --- | --- | --- | --- |
| Mechanical Rehabilitation |  |  |  |  |  |
| 1 | 45x55 cm Half Pedestal Set sink | Pieces | 12 |  |  |
| 2 | Approximately 40x50 cm mirror | Pieces | 12 |  |  |
| 3 | Fully backed type, Approximately 65x35 cm (Extra quality), SELF-RESERVOIR LOW WATER CONSUMING WC AND INSTALLATION (TS 800 EN 997) | Set | 2 |  |  |
| 4 | Photocell sink mixer and installation, single water inlet: | Pieces | 12 |  |  |
| 5 | Panel radiator, (Type 22) 600 | m | 51 |  |  |
| 6 | Panel radiator, (Type 22) 900 | m | 12 |  |  |
| 7 | 15 Ø mm (1/2"), Straight type radiator tap (TS 579) | Pieces | 62 |  |  |
| 8 | Pn 20 polypropylene clean water pipe 1/2" 20/3.4 mm Polypropylene clean water pipes (Physiotherm welding and screwed inside the building, 45% added) | m | 53 |  |  |
| 9 | Pn 20 polypropylene clean water pipe 3/4" 25/4.2 mm Polypropylene clean water pipes (Physiotherm welding and screwed inside the building, 45% added) | m | 72 |  |  |
| 10 | Pn 20 polypropylene clean water pipe 1" 32/5.4 mm Polypropylene clean water pipes (Physiotherm welding and screwed inside the building, 45% added) | m | 83 |  |  |
| 11 | Pn 20 polypropylene pipe 1 1/4" 40/6.7 mm Polypropylene clean water pipes (Physiotherm welding and screwed inside the building, 45% added) | m | 65 |  |  |
| 12 | Pn 20 polypropylene pipe 1 1/2", 50/8.4 mm Polypropylene clean water pipes (18% added to the ground outside the building) | m | 105 |  |  |
| 13 | 15 Ø mm (1/2"), Brass, press-manufactured Teflon (PTFE) sealed, full bore, screwed; (TS EN 13547) | Pieces | 12 |  |  |
| 14 | 20 Ø mm (3/4"), Brass, press-manufactured Teflon (PTFE) sealed, full bore, screwed; (TS EN 13547) | Pieces | 12 |  |  |
| 15 | 25 Ø mm (1"), Brass, press-manufactured Teflon (PTFE) sealed, full bore, screwed; (TS EN 13547) | Pieces | 6 |  |  |
| 16 | 32 Ø mm (1 1/4"), Brass, press-manufactured Teflon (PTFE) sealed, full bore, screwed; (TS EN 13547) | Pieces | 4 |  |  |
| 17 | 50 Ø mm (2"), Brass, press-manufactured Teflon (PTFE) sealed, full bore, screwed; (TS EN 13547) | Pieces | 1 |  |  |
| 18 | Hose Diameter DN 25 Hose Length 25 m, Tube Model Fire Cabinets, IN TS EN 671-1 NORMS | Pieces | 4 |  |  |
|  |  |  |  | TOTAL |  |
|  |  |  |  | VAT |  |
|  |  |  |  | TOTAL (VAT included ) |  |